| # | Project | Description | Prototype | Business Case | Business Case Approval (KCB) | BRD | MVP1 | SIT | UAT | Go Live | Current Stage | Team |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | HomeQuest | Automated rent collection & property workflows | ✓ | ✓ | ✓ | ✓ | ✓ | Not Started | Not Started | Not Started | Marketplace MVP1 done. Rentals module MVP1 done, internal testing ongoing. | Alvin, Levi Mathews |
| 2 | Asset Valuation | Managing details for properties used as collateral in bank lending | ✓ | ✓ | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | MVP1 complete | Alvin, Levi Matthews |
| 3 | Curis (Insurance) | Digital medical scheme administration. | ✓ | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Not Started | Prototype building in progress and further requirements gathering in progress. | Alvin, Nimrod , Mwachofi |
| 4 | Sifa | Faith-based membership & giving automation | ✓ | ✓ | ✓ | ✓ | ✓ | In Progress | Not Started | Not Started | SITs Ongoing | Frank, Sam, Benson, Osoro |
| 5 | Fikra | Group staff innovation hub | ✓ | ✓ | ✓ | ✓ | ✓ | Not Started | Not Started | Not Started | Deployment to KCB talks ongoing | Osoro |
| 6 | Lumi | AI document knowledge platform | ✓ | ✓ | Delayed | Delayed | Delayed | Not Started | Not Started | Not Started | GPU proposal and commercial proposal shared awaiting feedback | Keli, Edwin, Kalelwa, Osoro |
| 8 | RetailFlow | Point of commerce retail solution | In Progress | In Progress | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | MVP 1 build ongoing | Titus, Osoro, Joyce |
| 9 | Qubit | Enterprise project tracking dashboard | ✓ | ✓ | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Waiting for BC approval scope and BRD from client | Moseti, Levi, Osoro |
| 10 | Tarion Founders | Crowdfunding platform | ✓ | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Not Started | Waiting to Demo | Moseti, Osoro, Dev(TBC) |
| 11 | Checksmart | Biometric social-benefit disbursement platform | ✓ | ✓ | ✓ | ✓ | ✓ | In Progress | Not Started | Not Started | Still being tested by TMB | Philip, Titus, Dickson |
| 12 | Qora | Automated AI-driven document parsing for credit | ✓ | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Not Started | Waiting for BRD from client | Moseti, Donald, Mungai |
| 13 | Vertex | Group-wide AI enablement & training | ✓ | ✓ | In Progress | In Progress | Not Started | Not Started | Not Started | Not Started | Waiting for BRD from client | Nimrod Bett, Mary |
| 14 | Keza | Micro & small enterprise AI-investment platform | ✓ | ✓ | In Progress | In Progress | Not Started | Not Started | Not Started | Not Started | Waiting for BRD from client | Kalelwa,Thuo,Donald |
| 15 | ZEDFY | E-commerce | ✓ | In Progress | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Build ongoing as we await Business case approval | Abraham, PM(TBC) |
| 16 | ZED-UNO | restaurant and walkin solution | ✓ | In Progress | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Build ongoing as we await Business case approval | Githua, Nzembei , PM(TBC) |
| 17 | ZED-WELCO | Bookings and accomodation solution | ✓ | In Progress | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Build ongoing as we await Business case approval | Abraham, PM (TBC) |
| 18 | ZED_ SAFIRI | Transport SACCO digital payments & contribution | ✓ | ✓ | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Waiting for ARB approval on documents sent. Pending BC approval | Githua, Nzembei, Richie |
| 19 | Travira | School travel marketplace with embedded financing | In Progress | In Progress | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Build ongoing as we await Business case approval | Moseti, Kalelwa, PM (TBC) |
| 20 | Tramia | Virtual assets and tokenization | In Progress | In Progress | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Build ongoing. | Onesmus, PM (TBC), Dev (TBC) |
| 21 | Anchor Pario | AI-powered procurement and business case management, replacing Oracle Procurement. | In Progress | In Progress | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Requirements Gathering | Mary, Edwin, Trevor |
| 22 | Anchor Genra | AI-powered human resource management covering the full hire-to-retire lifecycle, replacing Oracle HCM . | In Progress | In Progress | In Progress | In Progress | In Progress | Not Started | Not Started | Not Started | Requirements Gathering | Levi, Moseti, Osoro |
| 23 | Anchor Fiscus | AI-powered financials, replacing Oracle Financials . | Not Started | Not Started | Not Started | Not Started | Not Started | Not Started | Not Started | Not Started | Requirements gathering in progress. | TBC |
| 24 | Anchor FAL | The Financial Abstraction Layer, the intelligent middleware that connects all platforms to the financial system of record. | Not Started | Not Started | Not Started | Not Started | Not Started | Not Started | Not Started | Not Started | Requirements gathering in progress. | Odonya, Joshua, PM to TBC |
| 25 | Zuqi | Field sales & supply chain management platform | ✓ | Rejected | Rejected | N/A | In Progress | Not Started | Not Started | Not Started | MVP 1 build for RBS ongoing | Kalelwa, Onesmus,Dona |
| 26 | HELB | Field sales & supply chain management platform | ✓ | Deffered | - | - | - | - | - | - | Busincess case rejected but MVP 1 build ongoing | Githua, Alvin |